Academic Skills Practice App — Product Backlog

FrenchFries101

Priority Key: High = Must Have | Medium = Should Have | Low = Nice to Have

High Priority

Epic 1: User Login

• US-01 As a new student, I want to register an account by creating my own username and password, so that I can set up my personal learning profile.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

• US-02 As a registered user, I want to log in to the app using my username and password, so that I can access my learning content and progress records.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

• US-03 As a logged-in user, I want to be able to securely log out of my account, so that my account is protected when using a shared device.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 1

• US-04 As a registered user, I want to be able to recover my account through identity verification when I forget my password, so that I can regain access to my account.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

Low Priority — Concurrent Login Protection

• US-05 As a logged-in user, I want to receive a notification and be forcibly signed out on my current device when my account is logged in on another device, so that my account cannot be used by someone else simultaneously (similar to a session displacement mechanism).

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

Epic 2: Vocabulary Module (Word List)

• US-06 As a new student, I want to access a vocabulary list organized by topic relevant to the project, so that I can systematically study the words on my own.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

• US-07 As a learner, I want each word to come with a definition and an example sentence, so that I can understand how the word is used in an academic context.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

• US-08 As a learner, I want the vocabulary module to include administration-related terms (e.g. Mitigating, Plagiarism), so that I can become familiar with common university administrative vocabulary.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

• US-09 As a learner, I want to complete vocabulary self-tests (e.g. fill-in-the-blank or multiple choice), so that I can assess how well I have memorised the words.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

• US-10 As a learner, I want the system to track the mastery status of each word (Not Started / In Progress / Mastered), so that I can focus my revision on weaker areas.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

Epic 3: Listening Module

• US-11 As a new student, I want to listen to audio recordings that simulate everyday university scenarios (e.g. classroom introductions, announcements), so that I can get used to a fully English-speaking campus environment.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

• US-12 As a learner, I want the app to provide academic lecture recordings covering 4 subject areas (e.g. Engineering, Mathematics, Design, Computing), so that I can familiarise myself with subject-specific academic English in advance.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

• US-13 As a learner, I want each listening exercise to include comprehension questions (e.g. multiple choice or true/false), so that I can test my understanding of the material.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

• US-14 As a learner, I want to see answer explanations after completing a listening exercise, so that I can understand why my answers were wrong.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

Epic 4: Speaking Module

• US-15 As a new student, I want the app to provide speaking prompts (e.g. academic sentence starters or everyday communication scenarios), so that I can practise expressing myself in English.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

• US-16 As a learner, I want to record my spoken response via microphone and submit it for evaluation, so that I can receive system feedback and a score.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 8

• US-17 As a learner, I want the system to provide a simple score and feedback based on keyword recognition, so that I can understand whether my spoken response meets academic communication standards.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 8

• US-18 As a learner, I want to be able to replay my own recordings, so that I can compare them against model responses and improve myself.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

Epic 5: Support Section

• US-19 As a new student, I want the app to have a dedicated Support section, so that I can find all resources that help me adapt to life at DIICSU in one place.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 1

• US-20 As a new student, I want the Support section to provide written guides (e.g. how to use MyDundee, Outlook, Teams), so that I can quickly get started with the digital tools needed for daily university life.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

• US-21 As a new student, I want the Support section to include video tutorials (e.g. course registration, hall check-in, academic integrity guidelines), so that I can understand university procedures in a clear and visual way.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

• US-22 As a new student, I want the content in the Support section to be organised by topic (e.g. IT Tools, Academic Standards, Campus Life), so that I can quickly locate the information I need.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 1

Epic 6: Main Navigation & Forum

• US-23 As a new student, I want the app's home screen to have clearly labelled navigation entries (Vocabulary, Listening, Speaking, Forum, Support, etc.), so that I can quickly access whichever module I want to use.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

• US-24 As a new student, I want the app to include a Forum section where I can browse guides and tips posted by senior students, so that I can reduce the information gap and adapt to university life more quickly.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

• US-25 As a senior student, I want to be able to post guides and tips in the Forum, so that I can help incoming freshers prepare for university life.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

Medium Priority

Epic 7: Favorites

• US-26 As a learner, I want to be able to add words, listening materials, or speaking exercises to my Favorites, so that I can quickly find and review them later.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

• US-27 As a learner, I want to manage all my saved content in one place within the Favorites section, so that I can organize my study materials efficiently.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

Epic 8: In-App Translation

• US-28 As a learner, I want to be able to long-press or select any text in the app to instantly bring up a translation, so that I can understand unfamiliar words without leaving the app.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

• US-29 As a learner, I want the translation feature to support both Chinese-to-English and English-to-Chinese translation, so that I can quickly get help when I encounter difficult academic vocabulary.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

Epic 9: Learning Calendar

• US-30 As a learner, I want to be able to create daily study plans within the app (including time slots and training content), so that I can make good use of fragmented pockets of time throughout the day.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

• US-31 As a learner, I want to receive in-app reminder notifications before my scheduled study sessions, so that I do not forget my planned training tasks.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

• US-32 As a learner, I want to be able to review the completion status of past tasks on the calendar, so that I can look back on my study patterns over time.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

Epic 10: Progress Dashboard & Achievement Tracking

• US-33 As a learner, I want to view my daily study duration, vocabulary completion rate, listening practice count, and speaking practice count on the dashboard, so that I have a comprehensive overview of my learning activity.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

• US-34 As a learner, I want the vocabulary module to display a trend chart of my test accuracy over time, so that I can visually track my progress.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

• US-35 As a learner, I want to unlock achievement badges upon reaching certain milestones (e.g. 7-day consecutive check-in, completing 50 words), so that I stay motivated to keep learning.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

• US-36 As a learner, I want my calendar task completion rate to be automatically calculated and displayed on the dashboard, so that I can see how well I am following my study plan.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

Epic 11: Difficult Point Analysis

• US-37 As a learner, I want the system to automatically log my mistakes in vocabulary tests and listening exercises, so that they are compiled into a personalized weak point report.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

• US-38 As a learner, I want the system to recommend review content based on my error history, so that my revision is targeted and efficient.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

Epic 12: Listening Transcript

• US-39 As a learner, I want to be able to view the transcript of an audio recording after completing a listening exercise, so that I can check my understanding and study the original phrasing.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

• US-40 As a learner, I want key vocabulary in the transcript to be highlighted, so that I can quickly identify the important learning points.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

Low Priority

Epic 13: In-App Communication

• US-41 As a learner, I want to be able to send text messages to classmates or teachers within the app, so that I can communicate in real time during my studies, similar to the experience of using Teams.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

• US-42 As a learner, I want to be able to create or join study groups and hold discussions within them, so that I can collaborate with others on project-related learning tasks.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

Epic 14: Teacher Dashboard

• US-43 As a teacher, I want to log in to a dedicated teacher account, so that my access is separated from student accounts and permissions are managed securely.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

• US-44 As a teacher, I want to view overall learning progress data for the whole class (e.g. average completion rate, activity levels), so that I can evaluate the effectiveness of learning support.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

• US-45 As a teacher, I want a student's detailed personal data to only be accessible with the student's consent, so that the app complies with data privacy requirements (GDPR principles).

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

• US-46 As a teacher, I want to be able to update vocabulary lists and listening materials from the teacher dashboard, so that the learning content remains up to date and accurate.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

• US-47 As a teacher, I want to be able to view feedback submitted by students from the teacher dashboard, so that I can understand their difficulties and improve the materials accordingly.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

Epic 15: Reading & Writing Module

• US-48 As a new student, I want to practise academic reading in the app (e.g. reading short passages and answering questions), so that I can improve my ability to understand English materials in class.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 8

• US-49 As a new student, I want to complete writing practice tasks (e.g. writing short paragraphs or academic emails), so that I can become familiar with the format and conventions of university English writing.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 8

Epic 16: User Feedback

• US-50 As a learner, I want to submit comments about a feature or piece of content through a feedback entry point in the app, so that I can help the team improve the app over time.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

Epic 17: Pet System

• US-51 As a student, I want to raise a virtual pet that grows over time, so that I have a fun and ongoing reward to work towards as I study.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 8

• US-52 As a student, I want to unlock and switch between different pet skins, so that I can personalize my pet as a reward for my learning progress.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

• US-53 As a student, I want the app's overall visual style to match the pet theme, so that the experience feels cohesive and engaging rather than mismatched.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

Epic 18: Wordle Mini-Game

• US-54 As a student, I want to play a Wordle-style word spelling game using vocabulary from my word list, so that I can practise spelling in a fun and interactive way.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 8

• US-55 As a student, I want to earn coins or experience points by completing Wordle games, so that my game progress contributes to my overall learning rewards.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

Epic 19: Coins & Rewards System

• US-56 As a student, I want to earn coins or experience points across different activities (Wordle, listening, speaking, forum posts), so that all parts of the app feel connected and rewarding.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

• US-57 As a student, I want the listening exercise to reward more coins for faster correct answers, so that I am motivated to improve both my accuracy and response speed.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

• US-58 As a student, I want the word list, listening, speaking, and forum modules to each have clear coin-earning rules, so that I always know how to earn rewards from my study activities.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 2

Epic 20: Group System

• US-59 As a student, I want to create or join a study group, so that I can collaborate with classmates and work towards shared learning goals.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

• US-60 As a student, I want to recruit group members through the forum, so that I can find like-minded learners to team up with.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

• US-61 As a student, I want my group to complete daily or weekly tasks together (e.g. total words reviewed, listening minutes, speaking duration), so that we can earn exclusive pet skins or group rewards.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 8

Epic 21: Leaderboard

• US-62 As a student, I want to see a personal leaderboard ranked by coins, experience points, or activity performance, so that I can measure my progress against other learners.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

• US-63 As a student, I want to see a group leaderboard ranked by collective task completion, so that my team is motivated to stay active and competitive.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

• US-64 As a student, I want to see a dedicated Wordle leaderboard, so that I can compare my word game performance with others.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

Epic 22: Calendar & To-Do

• US-65 As a student, I want to plan my daily English study tasks on a calendar, so that I can stay organised and track my learning consistency over time.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

• US-66 As a student, I want to mark tasks as completed on my calendar and earn rewards for doing so, so that checking off tasks feels meaningful and motivating.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 3

Epic 23: Chat

• US-67 As a student, I want to chat with my group members in a dedicated group chat, so that we can coordinate tasks and support each other's learning.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 8

• US-68 As a student, I want to send private messages to other users, so that I can communicate one-on-one outside of the group chat.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 5

Epic 24: Escape Room Mini-Game (Extended)

• US-69 As a student, I want to help my pet escape a locked room by completing word, listening, and speaking mini-tasks, so that I can practise multiple English skills in a fun, story-driven game experience.

- Definition of Done: Implemented as described, reviewed by at least one teammate, tested with no critical bugs, merged to main, and UI consistent with the app theme.

- Estimate (Story Points): 13